DAYPILOT

Master Product, Requirements, Engineering, Security, QA, Release & Roadmap Documentation

Official Consolidated Baseline - Version 1.0

| Document Field | Value |
| --- | --- |
| Product | DayPilot |
| Category | Student Productivity / Academic Planning Platform |
| Primary Platform | Android (Flutter) |
| Current Product Release | V1.0 under development |
| Current Stage | V1 Release Stabilization - Integration, Testing, Stabilization and Release Preparation |
| Next Milestone | DayPilot V1.0.0 Release Candidate 1 |
| Long-term Direction | Nova-powered Student Productivity Operating System |
| Document Status | Approved conceptual baseline; as-built evidence to be attached during verification |
| Prepared For | Product, Engineering, QA, Security, Release, Operations and Portfolio Use |
| Date | 03 September 2026 |

Document Intent This document consolidates the complete DayPilot discussion and specifications into a professional company-style source of truth. It groups the original long-form master specification into usable corporate chapters, matrices, controls, checklists and appendices. It intentionally separates implemented, testing, planned and future functionality to avoid overstating product readiness.

# A. Document Control

| Version | Date | Status | Scope |
| --- | --- | --- | --- |
| 1.0 | 03 Sep 2026 | Baseline | Consolidated DayPilot master product and engineering documentation |
| Future | Post V1 | Controlled Update | Only changed sections, evidence and release records should be revised |

## Status Vocabulary

| Status | Meaning |
| --- | --- |
| BACKLOG | Idea recorded but not committed |
| PLANNED | Approved for a future version |
| IN DEVELOPMENT | Implementation in progress |
| IMPLEMENTED | Code exists for the requirement |
| INTEGRATED | Works with required surrounding modules |
| TESTING | Under active verification |
| VERIFIED | Expected behavior tested and evidenced |
| RELEASE READY | Verified and production requirements satisfied |
| RELEASED | Included in an actual distributed production version |
| DEPRECATED | Scheduled for replacement/removal |

Truth Model Product truth lives in this master documentation. Code truth lives in the current repository. Data truth lives in actual Drift/Supabase schemas and migrations. Release truth lives in test evidence from the exact release build. When these disagree, investigate and resolve the discrepancy.

# 1. Executive Summary

DayPilot is an offline-first intelligent student productivity platform designed to centralize academic tasks, schedules, exams, planning, reminders, recommendations and progress tracking. The V1 product establishes a reliable productivity foundation. Later releases add smart planning and Nova, a contextual AI assistant that can understand structured DayPilot data, provide explanations and recommendations, and eventually perform safe, bounded actions under user control.

The project is currently beyond concept and early implementation. Major architecture and feature code exist, backend integration is present, debug builds and emulator execution have been achieved, and the focus has shifted to end-to-end integration, testing, stabilization, security verification, physical-device validation and release engineering.

Current Official Stage DAYPILOT V1 RELEASE STABILIZATION. The next milestone is V1.0.0-RC1. Full OpenAI + Gemini production AI is intentionally deferred to V2 so that V1 can be completed and shipped reliably.

## Long-term Product Evolution

| Version | Primary Goal | Representative Capabilities |
| --- | --- | --- |
| V1.0 | Reliable Productivity Foundation | Auth, profile, tasks, schedule, planner, exams, reminders, recommendations, analytics, offline DB, sync |
| V1.1 | Stability and UX | Bug fixes, performance, onboarding, reminder and sync reliability |
| V1.5 | Smart Productivity | Smart priorities, workload detection, best-time suggestions, richer analytics and planning intelligence |
| V2.0 | Nova AI | OpenAI + Gemini via secure backend, context builder, conversational assistant, structured actions and safety |
| V2.x | Personalized Intelligence | Adaptive planning, study preferences, smarter reminders, weekly reviews, AI memory controls |
| V3 | Bounded Autonomous Productivity OS | Proactive replanning, reversible automation, user-defined boundaries and auditability |

# 2. Product Vision, Problem and Value Proposition

## Vision

Build the Student Productivity Operating System: a trusted platform that helps students remember, organize, prioritize, plan, execute and progressively optimize their academic responsibilities.

## Core Problem

Academic information is fragmented across notebooks, messaging apps, calendars and memory.

Students miss deadlines and struggle to visualize workload.

Static task managers record work but often do not help prioritize or plan it.

Network connectivity may be unreliable in real student environments.

Generic AI assistants lack structured, authoritative student context and cannot safely act on personal productivity data.

## Core Solution

DayPilot combines structured productivity data with an offline-first architecture and progressively smarter decision support. The product should ultimately answer the question: "What should I work on next?" using actual tasks, exams, schedules, deadlines, available time, progress and preferences.

## Primary Target User

College students managing classes, assignments, labs, exams and projects.

Students preparing for placements, certifications and personal learning.

Future expansion may include school students, competitive-exam learners and broader productivity use cases; V1 remains student-focused.

## Product Principles

| Principle | Meaning |
| --- | --- |
| Offline first | Core productivity remains useful without continuous connectivity. |
| Simple first | Complexity must earn its place. |
| Privacy first | Collect and share only what is necessary. |
| AI controlled | Generative AI proposes; trusted application logic validates. |
| Progressive intelligence | Reliable core first, smart logic next, generative AI later. |
| Human control | Users can edit, cancel, confirm, undo where supported and define automation boundaries. |
| Evidence over assumption | Release claims must be supported by tests and real artifacts. |

# 3. Personas, Jobs-to-be-Done and User Journeys

## Representative Personas

| Persona | Needs | Success Definition |
| --- | --- | --- |
| Busy College Student | Keep assignments, classes and exams visible | Nothing important is forgotten and weekly workload is understandable |
| Exam-Focused Student | Prioritize revision around upcoming exams | Study time is allocated before deadlines become urgent |
| Placement-Focused Student | Balance college with DSA/projects/interview prep | Academic and career tasks coexist without chaos |
| Low-Connectivity User | Continue working with unreliable internet | Tasks and planning remain usable offline and sync later |

## Core Jobs-to-be-Done

Remember what I need to do.

Know what matters today and soon.

Plan work around fixed commitments.

Receive reminders at useful times.

See what I completed and where I am falling behind.

Eventually ask Nova to explain my workload and prepare safe actions.

## Primary V1 Journey

Install DayPilot.

Complete splash/onboarding.

Register and verify email.

Login and establish a session.

Set up profile and academic context.

Create tasks, schedule entries and exams.

Use Planner and recommendations.

Schedule reminders and receive notifications.

Complete work and inspect progress.

Continue offline when needed and synchronize when connectivity returns.

## Password Recovery Journey

Open Forgot Password.

Enter registered email.

Receive Supabase recovery email.

Open recovery link/deep link.

Enter a new password in the recovery session.

Confirm password update.

Verify old password no longer works and new password succeeds.

# 4. V1 Scope, Status and Non-Scope

| Capability | Current Classification | Remaining V1 Requirement |
| --- | --- | --- |
| Splash | Implemented | Final regression |
| Onboarding | Implemented | Final regression |
| Registration | Implemented | Auth E2E |
| Login | Implemented | Auth E2E |
| Logout | Implemented | Session/data-policy verification |
| Email Verification | Implemented | Auth E2E |
| Forgot Password | Implemented | Recovery E2E |
| Password Recovery | Testing | Release blocker until complete |
| Dashboard | Implemented | Data refresh and regression |
| Tasks | Implemented/Integrated | Full CRUD, restart, offline and sync verification |
| Schedule | Implemented | End-to-end verification |
| Planner | Implemented | End-to-end verification |
| Exams | Implemented | Persistence and E2E verification |
| Recommendations | Implemented | Integration and deterministic-output verification |
| Profile | Implemented | Persistence/preload verification |
| Settings | Implemented | Persistence/behavior verification |
| Notifications | Infrastructure present | Permission and device tests |
| Reminders | Infrastructure present | Scheduling/background/device tests |
| Background Service | Infrastructure present | Modern Android behavior tests |
| Connectivity | Implemented | Transition tests |
| Offline Sync | Foundation implemented | Failure/retry/conflict and restart tests |
| Analytics | Module implemented | Calculation and integration verification |
| Assistant UI/Foundation | Implemented foundation | V1 integration cleanup only |
| Production OpenAI | Deferred | V2 |
| Production Gemini | Deferred | V2 |
| Dual-provider Router | Deferred | V2 |
| Voice/Autonomy | Deferred | V2.x/V3 |

## Explicit V1 Non-Scope

Full OpenAI production integration.

Full Gemini production integration.

Dual-provider generative AI routing.

Voice assistant.

Autonomous rescheduling or task deletion.

Advanced realtime multi-device conflict resolution.

LMS/Google Calendar integrations unless separately approved.

Web/tablet/wearable clients.

Premium subscription architecture.

Institution administration dashboards.

Feature Freeze Until V1 release, only bug fixes, missing approved V1 behavior, integration work, security fixes, data-integrity fixes, required UX corrections and release/platform changes should enter V1. New ideas belong to V1.1, V1.5, V2, V3 or the innovation backlog.

# 5. Functional Requirements Specification

| Requirement ID | Requirement |
| --- | --- |
| AUTH-FR-001 | Register account with required credentials and validation. |
| AUTH-FR-002 | Verify email according to configured authentication policy. |
| AUTH-FR-003 | Login with valid credentials and receive authenticated session. |
| AUTH-FR-004 | Reject invalid credentials with safe user-facing errors. |
| AUTH-FR-005 | Request password recovery and complete secure password reset. |
| AUTH-FR-006 | Persist/restore session according to product policy. |
| AUTH-FR-007 | Logout and prevent access to protected routes. |
| PROF-FR-001 | Create, view and update student profile. |
| PROF-FR-002 | Persist profile and isolate it to authenticated owner. |
| TASK-FR-001 | Create task. |
| TASK-FR-002 | Edit task. |
| TASK-FR-003 | Complete/reopen task where supported. |
| TASK-FR-004 | Delete task safely. |
| TASK-FR-005 | Filter task list. |
| TASK-FR-006 | Persist tasks locally and synchronize cloud state. |
| SCH-FR-001 | Create/view/edit/delete schedule entries. |
| PLAN-FR-001 | Create/view/edit/delete planning entries. |
| EXAM-FR-001 | Create/view/edit/delete exams and correctly classify upcoming/past dates. |
| REC-FR-001 | Generate non-fabricated V1 recommendations from available structured data. |
| REM-FR-001 | Schedule reminders for supported entities. |
| REM-FR-002 | Update/cancel obsolete reminders. |
| NOT-FR-001 | Handle notification permission states safely. |
| SYNC-FR-001 | Create/update/delete supported data offline. |
| SYNC-FR-002 | Persist pending operations across restart. |
| SYNC-FR-003 | Retry safely on reconnect. |
| SYNC-FR-004 | Prevent silent data loss and uncontrolled duplicate creation. |
| AN-FR-001 | Compute analytics from actual persisted data. |
| SET-FR-001 | Persist supported settings and apply them to behavior. |
| SEC-FR-001 | Enforce authenticated ownership server-side/RLS for private cloud data. |

# 6. Non-Functional Requirements

| ID | Quality Attribute | Requirement |
| --- | --- | --- |
| NFR-REL-001 | Reliability | Core operations must not silently lose valid local user data after temporary network failure. |
| NFR-OFF-001 | Offline | Supported productivity flows remain usable without active internet. |
| NFR-SEC-001 | Security | Private records are isolated by authenticated user and server-side authorization. |
| NFR-PRV-001 | Privacy | Collect, transmit and log only necessary user information. |
| NFR-PERF-001 | Performance | Common local operations should feel responsive on supported Android devices. |
| NFR-ACC-001 | Accessibility | Core controls and error states remain understandable beyond color/icon alone. |
| NFR-MNT-001 | Maintainability | Presentation, domain and data responsibilities remain separated. |
| NFR-OBS-001 | Supportability | Important failures should be diagnosable without exposing secrets. |
| NFR-COMP-001 | Compatibility | Actual supported Android versions/devices must be validated before release. |
| NFR-AI-001 | AI Independence | Failure/unavailability of future AI providers must not disable core DayPilot functionality. |

# 7. System Architecture

DayPilot follows a Clean Architecture-inspired structure designed to separate UI/state concerns, business logic and infrastructure. The architecture is intentionally compatible with offline-first data access and future AI integration without making the LLM authoritative.

## Logical Layers

| Layer | Responsibilities | Representative Elements |
| --- | --- | --- |
| Presentation | Screens, widgets, user interaction, state presentation | Flutter screens, reusable widgets, Riverpod providers/controllers |
| Domain | Entities, use cases, business rules, repository contracts | Task/exam entities, repository interfaces, use cases |
| Data | Repository implementations, data sources, mapping | Drift repositories, Supabase repositories, models/mappers |
| Core/Platform | Cross-cutting infrastructure | Routing, storage, connectivity, sync, notifications, reminders, background services, error handling |
| External | Cloud/platform services | Supabase, Firebase/FCM architecture, future AI backend |

## High-Level Flow

UI -> Riverpod/Controller -> Use Case -> Repository Contract -> Repository Implementation -> Local and/or Cloud Data Source. For offline-first operations, local persistence is immediate and synchronization occurs through an outbox-style workflow.

## Known Technology Stack

| Area | Technology / Approach |
| --- | --- |
| Mobile | Flutter 3.44.6 / Dart |
| UI | Material 3, ScreenUtil |
| State / DI | Riverpod and riverpod_generator |
| Navigation | GoRouter with StatefulShellRoute / MainScaffold |
| Networking | Dio |
| Local Data | Drift / SQLite |
| Cloud Backend | Supabase Auth + PostgreSQL integration |
| Notifications | Firebase/FCM architecture plus local notification/reminder infrastructure as implemented |
| Secure Storage | Platform secure storage service |
| Connectivity | Connectivity service |
| Sync | Outbox strategy with pending create/update/delete states |
| Android | Gradle Kotlin DSL, Java 17, core library desugaring |
| Future AI | Secure backend -> provider router -> OpenAI/Gemini -> validated structured actions |

# 8. Core Foundation and Locked File Governance

The following files were explicitly designated as already completed/locked and should not be replaced during stabilization unless a confirmed defect, required integration change, security issue, release blocker or necessary migration requires it.

| # | Locked Core File |
| --- | --- |
| 1 | lib/core/database/app_database.dart |
| 2 | lib/core/database/database_provider.dart |
| 3 | lib/core/config/providers.dart |
| 4 | lib/core/config/supabase_config.dart |
| 5 | lib/core/config/firebase_config.dart |
| 6 | lib/core/config/fcm_config.dart |
| 7 | lib/core/config/app_router.dart |
| 8 | lib/core/constants/app_constants.dart |
| 9 | lib/core/error/exceptions.dart |
| 10 | lib/core/error/failures.dart |
| 11 | lib/core/error/error_handler.dart |
| 12 | lib/core/network/dio_client.dart |
| 13 | lib/core/storage/secure_storage_service.dart |
| 14 | lib/core/connectivity/connectivity_service.dart |
| 15 | lib/core/sync/sync_status.dart |
| 16 | lib/core/sync/sync_outbox_provider.dart |
| 17 | lib/core/sync/sync_service.dart |
| 18 | lib/core/notifications/notification_service.dart |
| 19 | lib/core/reminders/reminder_engine.dart |
| 20 | lib/core/background/background_service.dart |
| 21 | lib/core/ai/action_validator.dart |
| 22 | lib/core/ai/ai_action_engine.dart |
| 23 | lib/core/utils/app_health_check.dart |
| 24 | lib/core/utils/responsive_utils.dart |

## Assistant Integration Exception

Assistant module implementation was completed through the tracked widget/file sequence ending around assistant_welcome_card.dart.

Only the previously flagged Assistant integration-cleanup files should be revisited if V1 compilation/integration requires it.

Full OpenAI/Gemini capability remains deferred to V2 even if assistant UI or action foundations are present in V1.

# 9. Data Architecture and Offline-First Synchronization

## Data Ownership Model

Local storage is the immediate working state for supported productivity entities. Cloud state provides synchronized account data. Authentication and authorization remain server-authoritative. Purely local preferences may remain device-authoritative if the final implementation chooses not to sync them.

## Sync States

| State | Meaning |
| --- | --- |
| synced | Local and cloud state acknowledged as synchronized |
| pending_create | Created locally; cloud create pending |
| pending_update | Updated locally; cloud update pending |
| pending_delete | Deleted locally/soft-deleted; cloud deletion pending |

## Core Sync Invariants

A synchronized entity belongs to the authenticated owner.

A failed network request does not silently destroy the valid local version.

Pending operations survive application restart where required.

Retrying the same logical create should not produce uncontrolled duplicates.

Deletion should not be permanently finalized locally until remote acknowledgement where the chosen soft-delete/outbox model requires it.

Permanent authorization/validation errors are not retried forever.

Session expiry during sync must not execute one user's queued operations under another user.

## Failure Classification

| Failure Type | Typical Handling |
| --- | --- |
| Temporary network / timeout / transient 5xx | Preserve pending state and retry with controlled backoff |
| Authentication/session expired | Refresh session if safe; otherwise pause and require login |
| Authorization forbidden | Do not blindly retry; surface/record error |
| Validation | Correct data/request; no infinite retry |
| Conflict | Apply deterministic strategy or surface conflict UX when automatic resolution is unsafe |

## Future Multi-Device Considerations

Realtime synchronization, conflict UX, tombstones, version numbers and cross-device resolution are future maturity areas. V1 should not claim advanced real-time conflict safety until implemented and tested.

# 10. Authentication, Authorization and Security Architecture

## Authentication Architecture

UI -> Auth Provider -> Use Cases -> Auth Repository Contract -> Repository Implementation -> Supabase Auth. V1 flows include registration, email verification, login, session restoration, logout, forgot password and recovery.

## Security Rules

Never trust the Flutter client for authorization.

Supabase RLS/server-side policies must enforce private record ownership.

Service-role credentials must never be embedded in the mobile client.

Future OpenAI/Gemini keys must remain server-side.

Passwords, access tokens, refresh tokens, private keys and sensitive credentials must never be logged.

A publicly committed secret is treated as compromised and must be rotated even if later deleted from the file.

Android permissions must correspond to shipped functionality; do not request future permissions early.

## Threat Model Summary

| Threat | Primary Control |
| --- | --- |
| Cross-user data access | RLS + server-side ownership checks + explicit User A/User B tests |
| Credential leakage | Secret storage, .gitignore, scanning, rotation |
| Expired/invalid sessions | Safe refresh/re-authentication |
| Recovery abuse | Provider-supported recovery validation, deep-link handling and rate limits as applicable |
| Data loss during network failure | Local-first persistence + durable pending sync |
| Malicious/invalid input | Client UX validation plus server/database validation |
| Future AI unauthorized action | Tool/action permissions, action validator, confirmation and audit |

## Security Release Gate

RLS tested for applicable private tables.

User A cannot read/update/delete User B records.

No service-role secret or signing secret in repository.

Authentication recovery verified.

Logs reviewed for sensitive values.

Manifest permissions justified.

Production configuration reviewed.

# 11. Feature Specifications

## Dashboard

Summarize what matters today and soon.

Use real local/application data rather than placeholder metrics.

Provide quick navigation to core actions without becoming an overcrowded all-in-one screen.

## Tasks

Create, view, edit, complete/reopen where supported, delete and filter.

Persist locally.

Synchronize supported state with cloud.

Handle restart and offline/online transitions without silent loss.

## Schedule

Represent fixed academic commitments/classes.

Support relevant create/edit/delete and date navigation.

Provide planner availability context where integrated.

## Planner

Answer the timing question: when should work be done?

Respect valid times, existing schedule constraints where implemented and linked task/exam relationships.

Remain deterministic in V1 rather than dependent on an LLM.

## Exams

Track academic assessments and upcoming/past dates.

Persist data according to final V1 storage design.

Feed reminders, planner and recommendations where integrated.

## Recommendations

Provide basic deterministic/smart suggestions from structured DayPilot data.

Do not fabricate when data is missing.

Explain important reason signals where practical.

## Reminders & Notifications

Schedule, update and cancel supported reminders.

Handle permission grant/denial safely.

Test app background, restart and device behavior.

## Analytics

Calculate from real persisted data.

Validate formulas with known datasets.

Do not populate charts with invented values.

## Profile

Persist authenticated user profile and student context.

Reload correctly and prevent cross-user leakage.

## Settings

Persist supported choices.

A setting is only complete when it changes actual system behavior where intended.

# 12. Nova AI Architecture and Safety Roadmap

Nova is a future intelligence layer over reliable DayPilot data, not a generic chatbot and not a database authority. V1 retains assistant/action infrastructure where useful, but production generative AI is a V2 capability.

## Target Architecture

DayPilot App -> Secure AI Backend -> Context Builder -> Provider Router -> OpenAI/Gemini -> Normalized Structured Result -> Action Validator -> Action Preview/Confirmation -> Repository -> DayPilot Data.

## Progressive Capability Levels

| Stage | Capability | Data Mutation |
| --- | --- | --- |
| 1 | Read-only questions about tasks, exams, schedule and free time | None |
| 2 | Recommendations and planning suggestions | None |
| 3 | Structured action preview | None until confirmation |
| 4 | Confirmed create/update actions | Only after validation/confirmation |
| 5 | Limited pre-approved automation | Low-risk, bounded, auditable and reversible where possible |
| V3 | Proactive bounded autonomy | Within explicit user policies and human override |

## AI Safety Invariants

LLM output is not trusted as an executable command by itself.

Use stable entity IDs rather than titles alone for actions.

Resolve date/time expressions deterministically with user locale/timezone context.

If two entities match, Nova should clarify instead of guessing.

Stored facts, computed facts, recommendations and generated explanations should be distinguishable.

If AI fails, core DayPilot remains usable.

Send only context necessary for the current request.

Provider/model changes require an evaluation suite, not only manual impressions.

## AI Evaluation Framework

| Dimension | Examples |
| --- | --- |
| Accuracy | Correctly uses stored task/exam/schedule facts |
| Hallucination | Does not invent missing exams/deadlines |
| Action Correctness | Targets correct entity and valid parameters |
| Safety | Blocks unauthorized/destructive action without required confirmation |
| Prompt Injection | Ignores attempts to bypass application safety boundaries |
| Provider Failover | OpenAI down -> Gemini; Gemini down -> OpenAI; both down -> core app still works |
| Cost | Track requests/tokens/model/provider/cost |
| Latency | Response and action completion time |
| Privacy | Only relevant context transmitted |

# 13. UX, Information Architecture and Accessibility

## Information Architecture

Known navigation includes Splash, Onboarding, Login, Register, Forgot Password, Email Verification, Dashboard, Schedule, Tasks, Planner, Profile, Settings, Notifications and MainScaffold/bottom navigation. The actual route inventory must be verified from the repository during the as-built audit.

## Screen State Standard

| State | Required UX Behavior |
| --- | --- |
| Loading | Show progress without appearing frozen |
| Data | Render correct current data |
| Empty | Explain what the screen is for and the next useful action |
| Error | Explain what happened and how to recover |
| Offline | Treat offline as a supported state where applicable, not a generic failure |
| Unauthorized | Return to appropriate authentication flow without exposing protected content |

## Content Principles

Use concise, action-oriented labels.

Use specific destructive confirmations such as "Delete DBMS Assignment?" instead of vague "Are you sure?"

Errors should explain what happened, what the user can do and whether data remains safe.

Do not rely on color alone for critical status.

Request permissions contextually when users understand their value.

Avoid demanding a complete timetable/profile before a user can see first value.

## Accessibility Acceptance Direction

Core controls remain meaningful to assistive technologies.

Important text remains readable under increased font size.

Critical states include text/semantics, not only icon/color.

Touch targets and navigation remain practical on supported screens.

# 14. Performance, Reliability and Resilience

## Reliability Philosophy

Trust hierarchy: data safety -> correctness -> reliability -> usability -> intelligence -> novelty. A flashy AI experience cannot compensate for missing tasks, wrong reminders or cross-user data leaks.

## Graceful Degradation

| Failure | Expected Product Behavior |
| --- | --- |
| No Internet | Supported local productivity continues; pending sync waits |
| Supabase temporary outage | Local supported actions preserved; cloud sync delayed |
| Analytics failure | Core app still opens and functions |
| FCM/provider issue | Core app remains usable; local reminder behavior follows implementation |
| OpenAI unavailable in V2 | Gemini/fallback if configured |
| Gemini unavailable in V2 | OpenAI/fallback if configured |
| Both AI providers unavailable | Core DayPilot and deterministic features remain usable |

## Capacity and Scale Direction

Future capacity planning should model active users, entities per user, sync operations, notifications, database/storage/bandwidth and - in V2 - AI messages, tokens, latency and cost. Scale tests should include large historical task sets and long offline queues rather than only nearly empty development accounts.

## Observability

Logs answer what happened.

Metrics answer how often/how much.

Traces become useful across backend/AI services in later maturity.

Future operational metrics should include auth failures, sync queue age, sync failures, reminder health, crashes, API latency and AI provider errors/cost.

# 15. Product Analytics, KPIs and Success Measurement

## North Star Candidate

Meaningful academic actions completed per active student per week.

## Supporting Metrics

| Area | Metrics |
| --- | --- |
| Activation | Registration -> verification -> login -> first task/meaningful planning action |
| Engagement | Weekly active students, planner/recommendation use |
| Outcome | Task completion rate, plan completion, reminder-assisted completion |
| Retention | D1, D7, D30 and weekly retention where appropriate |
| Reliability | Crash-free sessions/users, sync failure rate, reminder failures |
| V2 AI | Useful response rate, action confirmation/cancellation/failure, provider errors, cost and latency |

## Anti-Metrics

Do not optimize blindly for screen time.

Do not treat number of notifications sent as success.

Do not treat AI message count as success.

Do not celebrate tasks created if users never complete or benefit from them.

## Analytics Privacy

Prefer event metadata such as task_created or planner_entry_created. Avoid transmitting private task titles/descriptions into analytics unless a compelling, consented use case exists.

# 16. Quality Assurance and Master Test Strategy

## Testing Pyramid / Layers

| Layer | Purpose |
| --- | --- |
| Unit | Business rules, use cases, mapping, validation, deterministic recommendation/sync logic |
| Widget | UI states, validation, buttons, loading/error/empty behavior |
| Integration | Multiple layers together, including local DB/repositories/sync |
| End-to-End | Complete user journeys |
| Physical Device | Android permissions, notifications, background behavior, real-device performance |
| Release Artifact | Verify exact signed/release APK/AAB rather than only flutter run |

## Critical V1 Journeys

| Test Group | Journey |
| --- | --- |
| AUTH | Register -> verify -> login -> persist session -> logout |
| RECOVERY | Forgot password -> recovery link -> set new password -> login |
| TASK | Create -> edit -> complete -> delete |
| OFFLINE | Offline create/update/delete -> restart -> reconnect -> sync |
| ISOLATION | User A data -> logout -> User B -> A data inaccessible |
| PLAN | Task/exam/schedule -> planner -> recommendation |
| REMINDER | Schedule -> background -> fire -> edit/cancel -> restart |
| UPGRADE | Existing local data -> app upgrade/migration -> data preserved |
| RELEASE | Install exact release artifact -> smoke test |

## Negative and Boundary Testing

Empty/invalid email, wrong password, expired recovery link.

Very long task title, invalid dates, due today, past dates where restricted.

Network disappears during save/sync; intermittent/slow network.

Permission denied, app restart, device restart where relevant.

Large pending sync queues and large historical datasets.

Midnight, month/year boundaries and timezone/display formatting.

## Formal Test Case Template

| Field | Required Content |
| --- | --- |
| Test ID | Stable identifier |
| Requirement ID | Trace to requirement |
| Preconditions | Account/data/environment state |
| Steps | Reproducible actions |
| Expected Result | Defined acceptance behavior |
| Actual Result | Observed behavior |
| Status | PASS / FAIL / BLOCKED / NOT RUN |
| Environment | Build, device, Android version |
| Evidence | Logs/screenshots/artifacts |
| Bug ID | If failed |

# 17. Release Engineering, CI/CD and Production Readiness

## Current Release Gates

| Gate | Objective |
| --- | --- |
| Gate 1 - Source Integrity | Git repository safe, no secrets, reproducible baseline |
| Gate 2 - Build Integrity | Dependencies/codegen/analyzer/tests/build succeed |
| Gate 3 - Feature Integrity | V1 critical journeys pass |
| Gate 4 - Security and Device Integrity | RLS, secret scan, permissions and real-device validation |
| Gate 5 - Release Integrity | Exact release artifact, signing, versioning, release notes and smoke test |

## Expected Engineering Commands

flutter pub get

Code generation using the project's build_runner workflow when required

flutter analyze with a target of zero analyzer errors

flutter test for the active test suite

Debug APK build during stabilization

Release APK/AAB build for final validation

## Release Candidate Rules

RC means feature freeze; only release blockers, security, data-integrity and essential release fixes enter.

If RC code changes, create a new RC and retest the new artifact.

Do not introduce major dependency upgrades, schema redesigns or broad UI redesign during RC.

## GO / NO-GO

| GO Evidence | NO-GO Examples |
| --- | --- |
| P0 = 0 | Data can disappear or corrupt |
| Critical P1 resolved/accepted | Cross-user access possible |
| Auth + recovery PASS | Authentication/recovery unreliable |
| Task CRUD + offline + sync PASS | Sync corrupts or loses data |
| RLS/user isolation PASS | Secrets exposed |
| Reminder/device PASS | Critical reminder behavior broken |
| Release artifact installs/launches | Release build/signing fails |

## Android Production Readiness

Choose permanent production package/application ID before public release.

Set app versionName/versionCode correctly.

Verify min/target/compile SDK and modern Android requirements.

Protect signing keys and passwords; never commit them.

Generate and test release APK/AAB.

Prepare Play Store privacy/Data Safety/account deletion requirements if public distribution is pursued.

# 18. Git, Repository and Change Management

## Repository

Intended repository: https://github.com/SVGnanavardhan/Daypilot.git. The entire project should be version-controlled, excluding secrets, private credentials, keystores, private user data and generated build output as appropriate.

## Stabilization Workflow

Select blocker -> reproduce -> diagnose -> make smallest safe fix -> analyze/test -> regression -> review git status -> commit -> push -> update blocker status.

## Commit and Branch Guidance

Prefer coherent commits with descriptive messages.

Keep branching lightweight enough to use consistently.

Protect main/stable release history; future V2 experimentation should not be developed directly on the only stable production line.

Create release tag v1.0.0 for the exact released source.

## Public Repository Checklist

No secrets or keystores.

No private user data or credential screenshots.

README reflects current features separately from roadmap.

Build/setup instructions are accurate.

Dependency lock files retained where required for reproducibility.

License decision made before broad public reuse.

# 19. Operations, Monitoring, Incident Response and Disaster Recovery

## Environment Model

Mature operation should separate development, staging/test and production configurations. Source code should not require manual editing to switch environments. Development and production secrets should be isolated.

## Operational Health Areas

App startup initialization.

Authentication success/failure and session refresh.

Sync queue age, retry count and failures.

Notification/reminder scheduling failures.

Backend/API latency and errors.

Crash reporting.

V2 AI provider errors, latency and cost.

## Incident Severity Direction

| Severity | Examples | Response |
| --- | --- | --- |
| P0 / Critical | Security breach, data loss, app unusable | Immediate mitigation; release/hotfix priority |
| P1 / High | Major core feature impairment | Urgent fix and targeted regression |
| P2 / Medium | Workaround exists; limited impact | Plan fix according to impact |
| P3 / Low | Cosmetic/optional issue | Backlog/polish |

## Backup / Restore Principle

A backup is only trustworthy if restoration has been validated. Future production runbooks should document detection, damage containment, backup selection, isolated restore, integrity validation, recovery, communication and postmortem.

## RPO / RTO

Formal recovery point and recovery time objectives should be set when real production scale and business requirements are known rather than inventing percentages or times prematurely.

# 20. Business Requirements, Governance and Product Management

## Business Objective

Create recurring student value by making academic responsibilities easier to organize, prioritize and execute. Business success is sustained user value and retention, not merely a successful APK build.

## Stakeholders

| Stakeholder | Primary Concern |
| --- | --- |
| Student | Reliability, usefulness, privacy |
| Product Owner | User value, scope, roadmap |
| Engineering | Maintainability, performance, architecture |
| QA | Correctness and evidence |
| Security | Access control, secrets, data protection |
| Operations | Deployability, monitoring, recovery |
| Future Institution/Partner | Integration boundaries and data authority |

## Roadmap Governance

Each future roadmap item should define problem, target user, expected outcome, version, priority, dependencies, acceptance criteria and success metric. Ideas should progress through problem validation, research, prototype/experiment and commitment rather than moving directly into implementation.

## Change Control

| Living Register | Purpose |
| --- | --- |
| Change Request Register | Control post-freeze scope changes |
| Decision Log / ADRs | Record why important decisions were made |
| Assumption Register | Track assumptions as validated/invalidated/unknown |
| Risk Register | Probability, impact, mitigation, owner, status |
| Issue Register | Known defects with severity/priority |
| Technical Debt Register | Explicit deferred engineering problems |
| Dependency Register | Versions, purpose, upgrade/security risk |
| Known Issues | Release-specific limitations and workarounds |

# 21. Privacy, Data Governance and Legal Readiness

## Data Categories

| Category | Examples | Classification Direction |
| --- | --- | --- |
| Account Identity | Email/auth identifiers | User private |
| Profile | Student details/preferences | User private |
| Productivity Data | Tasks, schedules, exams, planner, reminders | User private |
| Sync Metadata | IDs, timestamps, status | Internal/user-linked |
| Analytics | Event metadata | Minimize private content |
| Secrets | Service roles, signing keys, AI keys | Secret |
| Future AI Data | Conversations/context/action audit | User private / policy-defined |

## Privacy Review Questions

What data is collected?

Why is it needed?

Where is it stored?

Who or which provider can access it?

How long is it retained?

Can the user delete/export it?

Is it sent to third parties?

## Public/Commercial Launch Documents

Privacy Policy.

Terms of Service where appropriate.

Account deletion/data-control information.

Support/contact details.

AI disclosure when V2 functionality is live.

Age/minor-user review if the product intentionally targets minors.

Actual legal obligations depend on jurisdictions and launch model and should be reviewed before commercial/public distribution.

# 22. Detailed Product Roadmap

| Version | Theme | Scope |
| --- | --- | --- |
| V1.0 | Core Student Productivity | Reliable auth, tasks, schedule, planner, exams, recommendations, reminders/notifications, profile/settings, analytics, local DB + cloud sync, Android release |
| V1.1 | Stable Production Application | Feedback-driven bug fixes, performance, onboarding, empty states, reminder reliability, sync improvements, battery/crash fixes |
| V1.5 | Smart Productivity | Priority scoring, workload detection, best-time suggestions, deterministic planning intelligence, completion/streak/workload analytics |
| V2.0 | Nova AI Assistant | Secure AI backend, provider abstraction, OpenAI + Gemini, context builder, conversational assistance, structured actions, validator, confirmations, evals, cost controls |
| V2.x | Personalized AI Productivity | Preferred study periods, adaptive planning, workload prediction, personalized reminders, weekly review, context/memory controls, selected integrations |
| V3 | Autonomous Student Productivity OS | Bounded proactive planning, safe automation, user policies, undo, auditability, continuous replanning |

## V2 Entry Gate

Core data is reliable and fresh.

Repositories and sync are stable.

Security/user isolation is proven.

Trusted backend proxy exists.

Provider abstraction, rate limiting and secret management exist.

Context builder and structured action schema exist.

Action validation/confirmation path exists.

AI evaluation and cost monitoring exist.

## V3 Autonomy Rule

Autonomy must increase gradually. User-defined boundaries such as never deleting tasks, never modifying exams, quiet hours and confirmation requirements must override Nova. Significant automated actions should be explainable, auditable and reversible where possible.

# 23. Risk Register and Technical Debt Direction

| Risk | Impact | Priority Direction | Mitigation |
| --- | --- | --- | --- |
| Sync conflict/data loss | Critical | P0 | Durable outbox, restart tests, duplicate protection, conflict strategy |
| Incorrect RLS/user isolation | Critical | P0 | Explicit RLS matrix and User A/User B tests |
| Password recovery failure | High | P0/P1 | Complete deep-link E2E before release |
| Reminder/background unreliability | High | P1 | Physical-device permission/background testing |
| Secret exposure | Critical | P0 | Scanning, git history review, rotation, secure storage |
| Scope creep | High | High | V1 feature freeze and roadmap governance |
| Late dependency upgrades | Medium/High | High | Dependency freeze unless required |
| AI hallucinated actions (V2) | High | V2 Gate | Structured tools, validation, confirmation, eval/red-team |
| AI provider/cost dependency (V2) | Medium/High | V2 Gate | Provider abstraction, failover, budgets, limits |
| Vendor lock-in | Medium | Strategic | Repository abstractions and portable domain/data model where practical |

## Technical Debt Classification

| Class | Meaning |
| --- | --- |
| Release blocker | Must resolve before V1 |
| High | Should resolve before release unless formally accepted |
| Medium | May ship temporarily with known impact |
| Low | Backlog/polish |

# 24. Definition of Done and Release Checklist

| # | V1 Release Requirement | Status |
| --- | --- | --- |
| 1 | App installs and launches reliably. | PENDING EVIDENCE / VERIFY |
| 2 | Registration, email verification, login, logout and session persistence work. | PENDING EVIDENCE / VERIFY |
| 3 | Forgot password/password recovery works end-to-end. | PENDING EVIDENCE / VERIFY |
| 4 | Profile persists and is isolated to authenticated owner. | PENDING EVIDENCE / VERIFY |
| 5 | Task CRUD/filter/completion works and survives restart. | PENDING EVIDENCE / VERIFY |
| 6 | Supported offline operations persist and later synchronize. | PENDING EVIDENCE / VERIFY |
| 7 | Create/update/delete sync failure and retry behavior is safe. | PENDING EVIDENCE / VERIFY |
| 8 | Schedule, planner, exams and recommendations pass E2E tests. | PENDING EVIDENCE / VERIFY |
| 9 | Notification permissions and reminder scheduling/update/cancel are tested. | PENDING EVIDENCE / VERIFY |
| 10 | Background behavior is tested on a real Android device. | PENDING EVIDENCE / VERIFY |
| 11 | Settings persist and analytics calculations are validated. | PENDING EVIDENCE / VERIFY |
| 12 | Supabase RLS/user isolation is verified. | PENDING EVIDENCE / VERIFY |
| 13 | No secrets/sensitive credentials are committed. | PENDING EVIDENCE / VERIFY |
| 14 | Production package ID/version/signing decisions are complete. | PENDING EVIDENCE / VERIFY |
| 15 | Release APK/AAB is built and the exact artifact is tested. | PENDING EVIDENCE / VERIFY |
| 16 | P0 defects = 0; critical P1 resolved or explicitly accepted. | PENDING EVIDENCE / VERIFY |
| 17 | Git repository is clean and release source is tagged v1.0.0. | PENDING EVIDENCE / VERIFY |
| 18 | README, release notes, known issues and privacy/release documentation match the actual build. | PENDING EVIDENCE / VERIFY |

Definition of Complete A feature is not complete because a file exists. The required progression is: code exists -> implemented -> integrated -> tested -> verified -> release ready -> released.

# 25. Immediate Execution Plan

## Critical Path to V1.0.0

Protect and push the complete project safely to GitHub.

Complete password recovery test.

Complete registration -> verification -> login -> session -> logout E2E.

Verify Supabase user/profile linkage and RLS isolation.

Run task CRUD, restart persistence and offline tests.

Run offline -> online create/update/delete sync and failure/retry tests.

Verify Schedule.

Verify Planner.

Verify Exams and durable persistence.

Verify Recommendations.

Verify Notifications, permissions and reminders.

Verify background behavior on modern Android.

Verify Settings and Analytics.

Run full regression and security/secret scan.

Test on a physical Android device.

Build and test signed release artifact.

Create RC1, fix only release blockers, retest exact new RC if changed.

Tag and release DayPilot V1.0.0.

## Daily Stabilization Loop

Choose highest-priority blocker -> reproduce -> diagnose -> make the smallest safe correction -> run analyzer/tests -> targeted regression -> commit -> push -> update blocker register.

## No-Regression Rule for Locked Files

Before changing a locked/core file, record the failing behavior and why a downstream fix is insufficient. Modify minimally and rerun all affected regression paths.

# 26. As-Built Audit and Evidence Plan

The conceptual/company-level specification is complete. The next documentation maturity step must be evidence-driven from the actual repository, schemas, builds and tests.

## Required As-Built Artifacts

| Artifact | Actual Evidence Required |
| --- | --- |
| Repository/File Inventory | Current files grouped by core/features/tests/platform |
| Route Inventory | Actual GoRouter routes, guards and deep links |
| Provider Inventory | Actual Riverpod providers/controllers and responsibilities |
| Repository/Use Case Inventory | Actual contracts and implementations |
| Database Dictionary | Actual Drift tables/fields/migrations and Supabase schema |
| RLS Register | Actual policies and test evidence |
| Dependency Register | Actual pubspec/Gradle versions |
| Build Configuration | Actual Android application ID/SDK/version/signing setup |
| Test Execution Report | PASS/FAIL/BLOCKED from exact build |
| Release Blocker Register | Only real discovered defects |
| Production Readiness Report | Evidence-backed GO/NO-GO |

## True Completion Percentage

A precise completion percentage should be calculated only after the as-built audit. It should include implementation, integration, testing, security and release readiness. The previously used approximate 85-90% describes development progress, not evidence-backed production readiness.

# 27. Corporate Living Registers and Templates

## Release Blocker Register Template

| ID | Module | Problem | Priority | Status | Verification |
| --- | --- | --- | --- | --- | --- |
| DP-001 | Auth | Password recovery E2E | P0 | Testing | Pending |
| DP-002 | Sync | Offline-to-online full lifecycle | P0 | Pending | Pending |
| DP-003 | Security | RLS / cross-user isolation | P0 | Pending | Pending |

## Risk Register Template

| Risk ID | Description | Probability | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-### | ... | Low/Med/High | Low/Med/High/Critical | ... | ... | Open/Closed |

## ADR Template

ADR ID and title.

Status/date.

Context/problem.

Decision.

Alternatives considered.

Advantages/disadvantages.

Risks and consequences.

## Bug Template

Bug ID/title.

Environment, app version, device and Android version.

Preconditions and reproduction steps.

Expected vs actual result.

Frequency and severity.

Logs/screenshots.

Regression yes/no.

## Release Runbook Template

Freeze release source.

Confirm version and environment.

Run mandatory tests and security checks.

Generate signed release artifact.

Install and smoke-test exact artifact.

Generate release notes and known issues.

Tag source.

Publish/distribute.

Monitor and record result.

# 28. Portfolio, Demo and Communication Pack

## 90-Second Demo Flow

Open DayPilot and show dashboard.

Create an assignment/task.

Show schedule/class commitment.

Add/view an upcoming exam.

Open Planner and recommendation.

Show reminder/notification behavior.

Complete a task and show progress/analytics.

Close with the roadmap: V1 foundation -> V1.5 smart productivity -> V2 Nova.

## Technical Interview Story

Problem -> Clean Architecture -> Drift local data -> offline/outbox sync -> Supabase auth/cloud -> Android reminders/background -> security/RLS -> future Nova action safety -> tradeoffs -> testing/release.

## Portfolio Project Statement

DayPilot is an offline-first student productivity platform built with Flutter, Riverpod, GoRouter, Drift and Supabase. It combines task management, academic scheduling, planning, exams, reminders, recommendations and analytics with local-first persistence and cloud synchronization, while preparing a secure action-validation architecture for a future multi-provider Nova AI assistant.

## Marketing Truth Rule

Roadmap features must never be presented as current functionality. Nova full AI should be described as planned for V2 until the production integration is actually released.

# 29. Cost, Growth, Scaling and Monetization Considerations

## Cost Architecture

Database/storage/bandwidth.

Authentication/cloud execution.

Notification infrastructure.

Monitoring/crash reporting.

V2 AI requests, tokens and model/provider cost.

## FinOps Direction

Track infrastructure cost per monthly active user and, in V2, AI cost per AI-active user. Set budget alerts before promising unlimited AI usage. Core product availability must not depend on an uncontrolled AI bill.

## Growth Philosophy

Start with a small trusted beta, resolve reliability issues, then expand. Retained student value is more important than vanity downloads. Product discovery should validate whether users value AI planning, advanced analytics or other premium capabilities before monetization complexity is built.

## Competitive Moat

The durable differentiation is not simply "uses AI". It is structured student context + offline reliability + academic planning workflows + historical progress + safe actions + personalization.

# 30. Final Product and Engineering Principles

| Rule | Interpretation |
| --- | --- |
| Stable V1 over endless features. | Finish and prove the approved V1 before expanding V2. |
| Tested behavior over assumed behavior. | Replace "it should work" with PASS/FAIL evidence. |
| User data over convenience. | Never sacrifice local data integrity because a network operation failed. |
| Server authorization over client trust. | The mobile UI is not a security boundary. |
| Deterministic logic where sufficient. | Deadlines, date arithmetic and validation should not depend on an LLM. |
| AI only where it creates genuine value. | Nova enhances a strong product instead of compensating for a weak foundation. |
| Human override for automation. | User control remains above Nova. |
| Documentation describes reality; roadmap describes intent. | Never blur implemented and future status. |
| Simple, explainable systems. | Every added dependency/service creates maintenance and operational cost. |
| Release evidence, not assumptions. | The exact release artifact must be verified before production. |

# APPENDIX A. Known Project State and Development History

Project path used during development: G:\DayPilot\mobile.

Flutter environment previously reported as Flutter 3.44.6 with Windows development and Android emulator testing.

Clean architecture/core foundation was built progressively and the core locked-file list is treated as authoritative.

Task local Drift storage plus Supabase dual-mode synchronization was implemented during V1 development and still requires complete E2E verification.

Assistant presentation/infrastructure progressed substantially, but full provider AI is deferred to V2.

Recent development focused on password recovery, Android build configuration, Supabase data and GitHub backup/repository readiness.

A debug APK has been built and a later emulator run reached Supabase initialization; this is not equivalent to production readiness.

## Current Lifecycle

| Stage | Status |
| --- | --- |
| Idea / Product Definition | Complete |
| Requirements / Architecture | Complete conceptual baseline |
| Project Structure / Core Foundation | Substantially complete |
| Major Feature Development | Substantially complete |
| Backend Connection | Implemented |
| First Successful Build | Achieved |
| Emulator Execution | Achieved |
| Feature Integration | Active |
| Authentication E2E | Active |
| Full Functional Testing | Pending/in progress |
| Physical Device Testing | Pending final validation |
| Stabilization | Active |
| Release Candidate | Pending |
| V1 Production Release | Pending |

# APPENDIX B. Suggested Documentation Repository Structure

A maintainable company-style documentation tree can be organized as:

docs/master/DayPilot_Master_Documentation.md

docs/product/prd.md

docs/product/brd.md

docs/product/roadmap.md

docs/engineering/architecture.md

docs/engineering/database.md

docs/engineering/sync.md

docs/engineering/authentication.md

docs/engineering/api.md

docs/security/threat-model.md

docs/security/privacy.md

docs/testing/test-plan.md

docs/testing/test-cases.md

docs/operations/deployment.md

docs/operations/rollback.md

docs/operations/incidents.md

docs/ai/nova-v2-spec.md

docs/releases/v1.0.0.md

# APPENDIX C. Final V1 Release Dashboard

| Area | Required Final State | Current Evidence State |
| --- | --- | --- |
| Analyzer | PASS / 0 errors | Re-run required |
| Automated Tests | PASS | Re-run/expand required |
| Auth E2E | PASS | Active testing |
| Password Recovery | PASS | Active testing |
| Tasks | PASS | Full E2E required |
| Offline Persistence | PASS | Full E2E required |
| Sync | PASS | Failure/retry/restart required |
| Schedule | PASS | Pending verification |
| Planner | PASS | Pending verification |
| Exams | PASS | Persistence/E2E required |
| Recommendations | PASS | Integration verification |
| Notifications | PASS | Permission/device test |
| Reminders/Background | PASS | Physical-device test |
| Settings/Analytics | PASS | Integration/calculation verification |
| RLS/User Isolation | PASS | Security test pending |
| Secrets Scan | PASS | Required before public push/release |
| Physical Device | PASS | Pending |
| Release APK/AAB | PASS | Pending final release build |
| RC1 | Created and verified | Pending |
| V1.0.0 | Released | Pending |

# APPENDIX D. Final Completion Declaration

Documentation Status The conceptual DayPilot product/company documentation is complete. Further useful documentation must now be generated from actual code, schema, test, device and release evidence rather than adding more hypothetical theory.

Current product objective: convert every approved V1 feature from implemented code into verified running behavior, reduce P0/P1 release blockers to zero, validate the exact release artifact and ship DayPilot V1.0.0.

Long-term mission: Build the Student Productivity Operating System.

DAYPILOT
ORGANIZE  ->  PRIORITIZE  ->  PLAN  ->  REMIND  ->  LEARN  ->  ASSIST  ->  ADAPT